BALAJI PROVISION STORE

# SDLC & Project Delivery Plan

Phased software lifecycle for AI-assisted implementation

Project: Balaji Provision Store — Hyperlocal Grocery Ordering Platform | Contact supplied: 9837803293 | Version 1.0 | 13 October 2026

Status: Draft baseline — owner decisions and professional review required before production.

# Document control

| Owner | Balaji Provision Store |
| --- | --- |
| Purpose | AI-assisted planning and implementation |
| Version | 1.0 |
| Change control | Update this document and related tests when approved requirements change |

# 1. Lifecycle model

Use an iterative Agile workflow with short milestones and explicit quality gates. AI can accelerate implementation, but human review remains mandatory for business rules, security, payments, and production release.

Each milestone follows: clarify → design → implement → review → test → demonstrate → document → accept.

# 2. Phases and deliverables

Phase 0 — Discovery: confirm operating area, hours, delivery policy, catalogue format, roles, payment, cancellations, taxes/invoices, and launch goals. Deliver signed-off PRD and decision log.

Phase 1 — UX and technical design: screen flows, data model, permissions matrix, order state machine, API contracts, threat model, and deployment diagram. Gate: owner approves the checkout and order operations.

Phase 2 — Foundation: repository, environments, CI checks, database migrations, auth, roles, RLS policies, audit logging, error handling, and seed catalogue. Gate: no public admin access; automated auth tests pass.

Phase 3 — Catalogue and cart: categories, search, product detail, unit/price/stock display, cart, and ₹250 rule. Gate: server recomputes prices and delivery-charge threshold validation.

Phase 4 — Orders and admin queue: idempotent order placement, inventory consistency, accept/reject, allowed status transitions, customer order page. Gate: duplicate/retry/concurrent checkout tests pass.

Phase 5 — Operations: delivery zones, store open/closed, staff workflow, reports, cancellation rules, support/contact, and basic notifications. Gate: store staff can run a simulated day.

Phase 6 — Optional integrations: payment gateway, webhooks, SMS/WhatsApp/push, maps. Each integration has sandbox tests, secret handling, failure/retry handling, and reconciliation.

Phase 7 — Pilot: limited area, limited users, daily review of orders, stock mismatches, cancellations, and support. Gate: owner signs off on operational readiness.

Phase 8 — Production and improvement: monitoring, backup restore drill, incident plan, analytics, bug triage, and prioritized releases.

# 3. Suggested backlog priority

P0: auth and roles; product/category management; customer catalogue/search; cart; server-side delivery-charge threshold and fee validation; checkout; order creation; stock consistency; admin order queue/status updates; customer order history; store open/closed; basic security, logs, backups, and tests.

P1: online payment; refund reconciliation; low-stock notifications; coupons; CSV import/export; invoice generation; delivery assignment; richer notifications.

P2: native app, multiple branches, live map tracking, loyalty, personalized recommendations, advanced analytics.

# 4. Roles and responsibilities

Product owner/store owner: approves policies, catalogue, delivery area, order states, customer copy, release decisions.

AI coding agent: implements bounded tasks, writes tests and docs, reports uncertainty, does not invent decisions or claim unrun tests passed.

Human technical reviewer: reviews architecture, database policies, authorization, migrations, payment flows, and code quality.

QA tester/store operator: runs acceptance scenarios, verifies device/browser behavior, tests operational workflow.

Deployment owner: controls production credentials, domain, backups, monitoring, release/rollback.

# 5. Definition of Ready

Requirement has an ID and priority; user/role is clear; expected behavior and failure cases are described; acceptance criteria are testable; dependencies and unresolved decisions are identified; UI/API/data changes are understood.

# 6. Definition of Done

Code is reviewed; lint/type checks pass; tests are executed and results reported; migration is reversible or a recovery plan exists; authorization and validation are server-side; loading/empty/error states exist; docs and .env.example are updated; no secrets or personal data are committed; acceptance criteria are demonstrated.

# 7. AI-agent working protocol

Ask the agent to work on one milestone at a time. Require it to read the project documents before editing, show a plan, state assumptions, implement the smallest useful increment, run tests, summarize changed files, and identify risks.

Do not ask the agent to build everything in one prompt. Do not let it use production secrets, make live payments, delete production data, or deploy publicly without explicit human approval.

Keep a decision log and changelog. If requirements change, update the PRD/SRS/tests before implementation. Use synthetic test data only.

# 8. Release gates

Gate A: business rules and open decisions approved.

Gate B: authorization/RLS and server-side checkout validation reviewed.

Gate C: checkout, inventory concurrency, duplicate-submit, and status-transition tests pass.

Gate D: payment sandbox and webhook tests pass if online payment is enabled.

Gate E: backup restore and rollback procedure demonstrated.

Gate F: owner can accept, fulfil, cancel, and reconcile a test order without developer help.

# Owner-approved update — Version 1.1

This update supersedes any conflicting baseline assumptions in this document. Approved choices are recorded below; unknowns remain open and must not be silently invented by an AI coding agent.

Service area: Local neighbourhood; exact neighbourhoods, PIN codes, and service boundary remain to be confirmed.

Customer platform: Native Android customer app plus a separate store management website. A shared backend serves both.

Payment: Cash on Delivery (COD) and online payments. Online payment provider, merchant onboarding, supported methods, webhook setup, and refund/reconciliation process remain open.

Delivery: A dedicated delivery person. Staffing capacity, working hours, delivery assignment workflow, and delivery fee/ETA remain open.

Catalogue setup: Products will initially be entered manually through the store dashboard. Bulk CSV import is not an MVP requirement.

Budget: Keep initial costs minimal. Prefer a modular monolith and managed services with free/low-cost tiers where appropriate; verify current limits, production suitability, and ongoing costs before launch.

Delivery-charge threshold: initial value ₹250, editable in the dashboard. Not a delivery-charge threshold; below-threshold orders are accepted with the configured delivery fee.

Store contact: 9837803293.

## Implementation implications

Build a native Android customer application and a separately protected store-management website, backed by one shared backend and database.

Keep the MVP architecture simple and low-cost. Avoid microservices, expensive real-time maps, and unnecessary paid integrations until the pilot proves they are needed.

Implement manual product/category creation and editing in the admin website as the primary catalogue workflow.

Support COD and online payment, but online payment must remain gated until a provider is selected, merchant onboarding is complete, server-side webhook signature verification is implemented, duplicate events are idempotent, and refunds/reconciliation are tested in sandbox.

Include a dedicated-delivery-person workflow at MVP level: assign a delivery person to an order, show the assigned delivery details only to authorized staff, and allow status updates. A separate rider app is not approved by the owner yet; decide whether delivery updates happen through the admin website or a minimal mobile web view.

Keep the ₹250 delivery-charge threshold check on the server and test it at below-threshold, exact-threshold, and above-threshold values.

Do not promise 10-minute delivery. Configure an honest delivery window after neighbourhood boundaries, opening hours, rider capacity, and delivery fees are confirmed.

Before production, confirm privacy notice, terms, cancellation/refund policy, tax/invoice requirements, and applicable Indian legal obligations with qualified professionals.

## Remaining unknowns — owner follow-up required

Exact neighbourhoods/PIN codes and how serviceability will be validated.

Store opening hours, order cut-off times, holidays, and whether orders can be placed while the store is closed.

Delivery fee policy (free, flat, or zone-based), any free-delivery threshold, and minimum/maximum delivery distance.

Delivery person's working hours, capacity, assignment process, proof of delivery, cash collection/reconciliation, and backup coverage.

Delivery ETA promise and how delays are communicated.

Online payment provider and methods (UPI intent/collect, cards, net banking, wallets), merchant account, settlement, refunds, and provider fees.

Whether customers must register/login or may check out as guests; phone verification/OTP provider and cost.

Whether COD orders need phone confirmation and what happens after repeated failed deliveries.

Substitution policy when an item is out of stock; whether customer approval is required before dispatch.

Cancellation cutoff, refund timeline, partial refunds, and inventory restoration rules.

Product data fields, initial catalogue size, images, SKUs, units/pack sizes, stock counting process, and who updates stock.

Whether ₹250 eligibility is calculated before discounts, tax, and delivery fee; whether coupons are planned.

Android distribution method: Google Play release versus direct/internal APK during pilot; app signing and update ownership.

Monthly cost ceiling, domain choice, hosting/database plan, monitoring, SMS/WhatsApp/push budget, and support ownership.

Tax/GST applicability, invoice format, privacy/retention policy, terms of service, and consumer complaint process.

# Owner-requested dashboard capabilities — Version 1.2

These requirements extend the Version 1.1 owner decisions. If an earlier section conflicts, this Version 1.2 update takes precedence.

Store manager configurable service area: An authorized manager can edit the delivery service area from the dashboard, including supported neighbourhoods/PIN codes or configured boundaries. Checkout must validate the customer's address against the latest active configuration on the server. Changes are audited and take effect predictably; do not rely only on a client-side map check.

Product and price management: An authorized manager can add, edit, deactivate, or mark products unavailable; change product names, category, description, unit/pack size, image, price, and stock. Server-side checkout uses current database prices. Existing orders retain immutable item/price snapshots.

Free-delivery threshold: An authorized manager can configure the minimum eligible merchandise subtotal for free delivery. Below the threshold, the configured delivery fee applies; at/above it, delivery fee is zero. The existing ₹250 delivery-charge threshold remains a separate rule unless the owner explicitly chooses otherwise. Both values are validated server-side and displayed clearly at cart/checkout.

Delivery-person accounts: A manager/admin can create delivery-person accounts with a unique user ID and temporary/initial credential or invitation flow, assign the delivery role, activate/deactivate the account, and reset access. Delivery persons must not be able to grant roles, manage products/prices, change service areas, view all customer records, or access unrelated orders.

Delivery assignment and limited access: Authorized staff can assign an order to an active delivery person. Delivery users see only assigned orders and only the customer contact/address and order details necessary to fulfil those orders. They can update only approved delivery statuses (for example picked up/out for delivery/delivered) and must not edit prices, payment records, or order items.

Audit and safety: Log actor, timestamp, entity, and relevant before/after values for changes to service area, prices, products, delivery-charge threshold, free-delivery threshold, delivery fee, delivery-user account status, assignments, and delivery status. Never log passwords, OTPs, access tokens, or payment secrets.

## Additional unknowns to confirm

Service-area editing method: postal codes/neighbourhood list, drawn map polygon, radius, or a combination; whether manager edits need immediate activation or scheduled effective time.

Free-delivery threshold amount and the delivery fee charged below it; confirm whether qualifying subtotal is calculated before discounts/tax.

Confirm that ₹250 is the minimum merchandise subtotal to place any order and is independent of the free-delivery threshold.

Delivery-person account login method: phone + OTP, username/user ID + password, or invitation link; who can reset credentials and how identity is verified.

Whether delivery persons use the Android customer app with a role-specific interface, a separate rider app, or a mobile-friendly delivery web view.

Delivery statuses permitted for riders and what proof of delivery is required (OTP, photo, signature, or manager confirmation).

Whether delivery persons may collect COD and how cash is reconciled at end of shift.

Whether the store manager may create additional manager/admin users or only delivery-person accounts; avoid unrestricted self-service role escalation.

# Approved requirements update — Version 1.3

This update takes precedence over conflicting older requirements in this plan.

Plan implementation for a native Android customer app and separate store-management website sharing one backend. Support COD and online payments, with online payments gated on secure provider integration and testing. Delivery is handled by a dedicated delivery person.

Build manager controls for service area, catalogue, price/stock/availability, delivery-person accounts, delivery-charge threshold, delivery fee, and free-delivery threshold. Protect sensitive changes with role checks and audit logs.

Important pricing-policy correction: ₹250 is an initial configurable delivery-charge threshold, not a minimum order value. Do not block orders below it. A below-threshold order is allowed and incurs the configured delivery fee. Keep free-delivery threshold as a separately named/configured setting; clarify any overlap before production.

Add delivery-fee configuration and threshold-boundary tests to implementation and release gates. Use values below, equal to, and above the configured threshold; verify that below-threshold checkout succeeds and includes the fee.